## Construction Activity Update

Week of Oct.14, 2013    BOARDWALK CONSTRUCTION

PARK AND PLAYGROUND

PARK and PLAYGROUND – MacKay Construction

- Continue installing utilities, electric/water & drain lines and sprinkler system.

- Continue install trees

- Continue to construct ramps.

- Begin playground equipment install.

- Continue entrance area construction.

- Install subbase for resilient surface.

BOARDWALK – Newport Construction

- Continue with boardwalk installation and plaza at east end.

- Complete x-over to Spaulding walkway.

- City electric to install lights and cable.

General Mitigation

- Noise and dust monitoring will continue to be performed to ensure levels are below the approved limits.

- The pest control contractor will continue to perform routine monitoring activities around the site throughout the project.

BRA Project No. 6033

Park & Playground, Parcel No. 5, Charlestown Navy Yard, Charlestown MA

Boston Redevelopment Authority

Engineering & Facilities Management Division

Capital Construction Dept.

22 Drydock Avenue

Boston MA 02210