## Construction Activity Update

Week of Oct.21, 2013    BOARDWALK CONSTRUCTION

PARK AND PLAYGROUND

PARK and PLAYGROUND – MacKay Construction

- Install trees grates

- Install sod at mounds

- Complete playground equipment install.

- Complete concrete keel block install.

- Continue entrance area construction.

- Install resilient surfaces.

- Install drydock boardwalk.

- Continue install of wood decking.

- Layout & prep for concrete sidewalks.

BOARDWALK – Newport Construction

- Wharf deck Pier 11 Boardwalk Complete.

General Mitigation

- Noise and dust monitoring will continue to be performed to ensure levels are below the approved limits.

- The pest control contractor will continue to perform routine monitoring activities around the site throughout the project.

BRA Project No. 6033

Park & Playground, Parcel No. 5, Charlestown Navy Yard, Charlestown MA

Boston Redevelopment Authority

Engineering & Facilities Management Division

Capital Construction Dept.

22 Drydock Avenue

Boston MA 02210